1.What is a story point? How will you use story points to measure size of the following fruits (fruit points) given the planning poker value ½, 1, 2, 3, 5,8,13, 20, 40, 100, infinity

Apple

Mango

Banana

Jack fruit

Pine apple

Gooseberry

Avocado

Lime

Pomegranate

Watermelon

 Story point is a arbitrary measure used by Scrum teams. This is used to measure the effort required to implement a story. In simple terms its a number that tells the team how hard the story is. Hard could be related to complexity, Unknowns and effort.It is a metric used in agile project management and development to determine the difficulty of implementing a given story.

Gooseberry-1/2
Lime-1
Avocado-2
Apple-3
Pomegranate-5
Mango-8
Banana-13
Pine apple-20
Watermelon-40
Jack fruit-100

2.What are the points discussed during the daily standup meeting? What happens if there is a problem a team member identifies during the stand-up meeting and how the same will be resolved?

The points discussed during standup meeting
- What work was done yesterday
- What are work your going to do
- and also we will discuss about the dependency of work
- its a 15minutes meeting max

 If their is a problem with a team member means that has to be resolved after the the meeting. The team members required to solve that problem are to be present not all, scrum master will resolve that problem.

3. What is the relationship between Epic, User story and Feature?What are themes?

A user story is nothing but something that user wants. That contains requirements given by him.

An Epic means multiple feature. Its a very high level feature of what uesr required.

A feature is a distinct element of functionality which can provide capabilities to the business. It generally takes many iterations to deliver a feature. A user story is a part of the feature.

Themes are the low level description of user requirements, like software impletation,infractures.

4. Provide an example of Feature and user stories for the below Epic:
Epic: Allow the customers to manage their own accounts in the web portal

User story:
Required login page account type and transcation options for managing bank account
Feature:Login page
        where you can enter the account number and password.
Account type options
1. savings account
2. current account
Here the features should also include cancel option if any error accured. Once the option is selected next transcation option should displayed.

Transcation options
- Deposit
- withdraw
- cancel
  if the option is withraw it should provide options for entering amount.Once the transcation is done it message should be display like successful transcation.
5.Estimate

Product backlog item	Estimate
Read a high-level, 10-page overview of agile software development in a celebrity magazine.	1
Read a densely written 5-page research paper about agile software development in an academic journal.	2
Write the product backlog for a simple eCommerce site that sells only clocks.	1/2
Recruit, interview, and hire a new member for your team.	3
Create a 60-minute presentation about agile estimating and planning for your coworkers.	2
Wash and wax your boss’ Porsche.	1
Read a 150-page book on agile software development.	2
Write an 8-page description of agile development for your boss	2